🔐 Fard Vault

Project Proposal

Business Case & Implementation Plan

Prepared by: mehedyk  |  Date: March 2026

Zero-Knowledge Password Manager

# 1. Executive Summary

Fard Vault is a browser-based, zero-knowledge password manager that encrypts all sensitive data on the client before it ever reaches a server. Built on Argon2id key derivation and AES-256-GCM symmetric encryption, it guarantees that no server — including our own — can read a user's passwords. This proposal outlines the business case, architecture, timeline, and cost model for the v1.0 release.

# 2. Problem Statement

Password reuse and weak credentials remain the leading cause of data breaches. Existing commercial solutions are either expensive, closed-source, or require blind trust that the provider is not reading plaintext data. Users need a free, auditable, zero-knowledge alternative.

Key pain points addressed:

- Passwords stored in plain text or reversibly encrypted by cloud providers

- High cost of premium password managers ($3–$5/month per user)

- No integration with open-source password generation tools

- Opaque security models with no user auditability

# 3. Proposed Solution

Fard Vault delivers a full-featured vault where:

- The master password never leaves the browser session (sessionStorage only, cleared on lock)

- Argon2id (64 MB / 4 iter / parallelism 4) derives a 256-bit encryption key locally

- Every password entry is individually encrypted with AES-256-GCM using a unique 12-byte IV

- Only ciphertext reaches Supabase — the backend is structurally incapable of decryption

- HaveIBeenPwned k-anonymity API enables breach detection without sending full password hashes

# 4. Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Vanilla HTML/CSS/JS + Vite 5 | Zero framework dependencies, auditable codebase |
| Key Derivation | Argon2id v1.18.0 (WASM) | PHC winner, GPU-resistant, exceeds OWASP minimum |
| Encryption | AES-256-GCM (Web Crypto API) | NIST-approved authenticated encryption, hardware-accelerated |
| Backend | Supabase (PostgreSQL + Auth) | Open-source, free tier, Row Level Security |
| Hosting | Vercel + GitHub Actions | Edge CDN, HTTPS enforced, auto-deploy on push |
| Breach Detection | HaveIBeenPwned API v3 | k-anonymity — only 5-char SHA-1 prefix sent |

# 5. Implementation Timeline

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 1 | Week 1–2 | Supabase schema, RLS policies, Auth setup, rate-limiting RPC |
| Phase 2 | Week 3–4 | Argon2id KDF, AES-256-GCM encryption/decryption, key derivation flow |
| Phase 3 | Week 5–6 | Vault UI — CRUD, search, category filter, health dashboard, HIBP |
| Phase 4 | Week 7 | Export (encrypted + plaintext), import, theme toggle, responsive design |
| Phase 5 | Week 8 | Security hardening (CSP, URL validation, DOM registry pattern), deployment |

# 6. Budget

| Item | Cost/Month | Notes |
| --- | --- | --- |
| Supabase Free Tier | $0 | 500 MB DB, 50K MAU, 2 GB bandwidth |
| Vercel Free Tier | $0 | 100 GB bandwidth, unlimited static hosting |
| Domain (optional) | ~$1 | .com domain via Namecheap / Cloudflare |
| TOTAL | $0–$1 | Fully free for MVP; scale costs only at 500+ users |

# 7. Success Metrics

- User can register, add a password, lock, and unlock in under 60 seconds

- All entries decrypt correctly after re-login with correct master password

- 5 failed logins trigger a 15-minute server-side lockout that cannot be bypassed by clearing browser storage

- CSP headers block all inline script execution not already present

- Test suite (test.html) passes all 4 checks against a live Supabase project