🔐 Fard Vault

Functional Review

Feature Completeness & Code Quality Assessment

Prepared by: mehedyk  |  Date: March 2026

Zero-Knowledge Password Manager

# 1. Feature Completeness

| Feature | Description | Status | File |
| --- | --- | --- | --- |
| User Registration | Email + master password, Argon2id key derivation, salt storage, default categories | Implemented | register.html |
| User Login | Supabase auth, salt retrieval, Argon2id re-derivation, session storage | Implemented | login.html |
| Server-side Rate Limiting | 5 attempts → 15-min lockout enforced via PostgreSQL RPC; not bypassable via browser | Implemented | login.html + 003.sql |
| Password Entry CRUD | Add, edit, delete entries; all data encrypted before save | Implemented | vault.html |
| Search | Live search on decrypted title and username fields | Implemented | vault.html |
| Category Filter | Sidebar with 7 categories; active state, hover animation | Implemented | vault.html |
| Password Toggle | Blur/reveal via registry lookup — password never in DOM attribute | Implemented | vault.html |
| Clipboard Copy | Registry-based copy; clipboard auto-cleared after 30 seconds | Implemented | vault.html |
| Breach Detection | HIBP k-anonymity API; only 5-char SHA-1 prefix sent | Implemented | vault.html |
| Vault Health Dashboard | Weak / reused / old / strong password counts and recommendations | Implemented | vault.html |
| Export (Encrypted) | AES-256-GCM encrypted JSON export with double-confirmation for plaintext | Implemented | vault.html |
| Import | Encrypted and plaintext JSON import; adds entries (does not overwrite) | Implemented | vault.html |
| Theme Toggle | Dark/light mode persisted in localStorage | Implemented | All pages |
| Vault Lock | Clears sessionStorage master password, redirects to login | Implemented | vault.html |
| Skeleton Loader | Shimmer animation while entries decrypt on load | Implemented | vault.html |
| Password Strength Meter | 5-requirement checklist + animated strength bar on register | Implemented | register.html |
| TOTP / MFA | Multi-factor authentication | Roadmap | v1.1 |
| Browser Extension | Autofill in browser | Roadmap | v2.0 |
| CSV Import | Import from Chrome / Bitwarden / 1Password CSV | Roadmap | v1.2 |

# 2. Code Quality Findings

## 2.1 Issues Found and Resolved

| Issue | Severity | Resolution |
| --- | --- | --- |
| btoa() passwords in DOM onclick | Medium | Replaced with in-memory entryRegistry Map. onclick handlers pass only UUID; value looked up at call time. Password never serialised into HTML. |
| URL scheme injection (javascript:) | Low | isSafeUrl() validates protocol is http: or https: before rendering as <a>. Unsafe URLs stored but rendered as plain text. |
| localStorage rate-limit bypass | Medium | Moved to server-side PostgreSQL RPC functions. Client mirrors lockout for UX only; cannot override server state. |
| Category stored plaintext | Info | Accepted risk. Category enables sidebar filtering which would require client-side decryption of all entries to replicate if encrypted. Documented in roadmap. |

## 2.2 Code Strengths

- Clean separation: crypto utilities (deriveKey, encryptData, decryptData) are pure functions — no side effects

- entryRegistry pattern eliminates an entire class of DOM-injection vulnerabilities

- isSafeUrl() is called both on save and on render — defence in depth

- Clipboard auto-clear after 30 seconds — follows NIST SP 800-63B guidance

- rel="noopener noreferrer" on all external links

- escapeHtml() used consistently on all user-supplied content rendered in innerHTML

- Skeleton loader pattern gives accurate perceived performance

- Argon2id parameters hardcoded (not configurable by user) — prevents downgrade