🔐 Fard Vault

Improvement Roadmap

Phased Feature & Security Enhancement Plan

Prepared by: mehedyk  |  Date: March 2026

Zero-Knowledge Password Manager

# 1. Roadmap Summary

This roadmap captures all improvements identified during the security review, functional review, and strategic analysis. Items are organised into four horizons: Immediate (post-launch hardening), v1.1 (security uplift), v1.2 (UX & compatibility), and v2.0 (platform expansion).

| # | Feature / Improvement | Effort | Impact | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| I-1 | Run migration 003 on all Supabase projects | Low | Critical | Immediate | record_failed_login + reset_failed_logins RPCs; required for server-side lockout |
| I-2 | Replace unsafe-inline CSP with nonce-based policy | Medium | High | Immediate | Requires Vite plugin to inject nonce into HTML; eliminates entire inline-script attack surface |
| I-3 | Add ARIA labels and keyboard navigation | Low | Medium | Immediate | Search box, modal, and card buttons need role/aria-label attributes for screen reader support |
| I-4 | Keyboard shortcuts | Low | Medium | Immediate | Ctrl+K = search, Ctrl+N = new entry, Ctrl+L = lock, Esc = close modal |
| I-5 | Remove test.html from production build | Low | Low | Immediate | Remove test entry from vite.config.js rollupOptions for production; keep in dev config |
| 1.1-1 | TOTP / 2FA via Supabase MFA | Medium | Critical | v1.1 | Supabase supports TOTP natively; adds significant auth security for low implementation cost |
| 1.1-2 | Encrypt category field | Medium | Medium | v1.1 | Requires client-side category index or bloom filter for filtering. Eliminates behavioural inference risk |
| 1.1-3 | Session auto-lock on inactivity | Low | High | v1.1 | Detect last-interaction timestamp; lock after configurable timeout (default 15 min) |
| 1.1-4 | Sub-resource integrity (SRI) on CDN scripts | Low | High | v1.1 | Add integrity= attributes to cdn.jsdelivr.net script tags; prevents CDN supply-chain attack |
| 1.1-5 | Audit log viewer in vault UI | Low | Medium | v1.1 | audit_log table already exists; surface last 20 events to user in a modal |
| 1.1-6 | Password generator inline modal | Medium | Medium | v1.1 | Embed Fard Generator logic inside vault — remove dependency on external tab |
| 1.2-1 | Import from Chrome / Bitwarden / 1Password CSV | Medium | High | v1.2 | CSV parser → encrypt each entry; map column names from each format |
| 1.2-2 | Custom categories | Low | Medium | v1.2 | Allow user to add/rename/delete categories; backed by categories table already in schema |
| 1.2-3 | Duplicate detection on import | Low | Medium | v1.2 | Hash (title + username) before insert; skip if match found; show count of skipped dupes |
| 1.2-4 | Bulk breach scan | Medium | High | v1.2 | Scan all vault entries against HIBP in one pass; rate-limit to 1 req/sec per HIBP ToS |
| 1.2-5 | Dark mode OLED variant | Low | Low | v1.2 | True black (#000) instead of #0b0b0b for OLED battery saving |
| 2.0-1 | Browser extension (Chrome, Firefox) | High | Critical | v2.0 | Autofill on login pages; requires Web Extension Manifest v3; background service worker |
| 2.0-2 | Mobile apps (iOS + Android) | High | High | v2.0 | React Native or Capacitor; biometric unlock (Face ID / fingerprint) via device Secure Enclave |
| 2.0-3 | Secure sharing between users | High | High | v2.0 | Requires asymmetric encryption (X25519 key exchange); share encrypted entry without exposing master key |
| 2.0-4 | Hardware key support (YubiKey / FIDO2) | High | Medium | v2.0 | WebAuthn API; use hardware key as second factor or primary auth |
| 2.0-5 | Self-hosted deployment option | Medium | High | v2.0 | Docker Compose with self-hosted Supabase (already open-source); environment variable documentation |

# 2. Phase Summary

| Phase | Timeframe | Goal |
| --- | --- | --- |
| Immediate | Now | Close remaining security gaps and ship a hardened, accessible v1.0 |
| v1.1 | 4–6 weeks | Add MFA, auto-lock, SRI, audit log viewer, and inline password generator |
| v1.2 | 2–3 months | Improve interoperability (CSV import), custom categories, bulk breach scan |
| v2.0 | 6–12 months | Platform expansion: browser extension, mobile apps, secure sharing, hardware keys |

# 3. Prioritisation Matrix

Items rated by Implementation Effort (Low / Medium / High) vs Security / User Impact (Low / Medium / High / Critical). The top priority items are those with Critical or High impact and Low or Medium effort.

- Immediate priority: I-1 (migration 003), I-2 (CSP nonces), 1.1-1 (TOTP), 1.1-3 (auto-lock), 1.1-4 (SRI)

- High ROI: 1.2-1 (CSV import), 1.2-4 (bulk breach scan), 1.1-2 (encrypt category)

- Long-term platform bets: 2.0-1 (browser extension), 2.0-2 (mobile apps), 2.0-3 (secure sharing)